05

Feature Ticket List

FTL — what is done, what is open, and who is blocked

Revati — Kundli & Panchang  ·  Android (Kotlin, Jetpack Compose)

Version 2.0  |  September 2026  |  Sunil Kumar Saini (Msunjay Enterprises)

Version 1.0 of this document (July 2026) described a React Native + Expo + Supabase application. That app was never built. Revati shipped as a native Android app in Kotlin and Jetpack Compose, with Firebase in place of Supabase and an on-device ephemeris in place of a server. This revision replaces that document in full and describes only what is in the shipped code.

# 1. How to read this

| Field | Values |
| --- | --- |
| Status | DONE — in the shipped or current tree. OPEN — not started or unfinished. BLOCKED — waiting on something outside the code. |
| Owner | DEV — can be done in the repository. OWNER — needs a console, a bank account, or a business decision. |
| Priority | P0 blocker · P1 critical · P2 high · P3 medium |

Version 1.0 of this document listed roughly two hundred tickets for a React Native application that was never built — SETUP-001 onwards, Expo, Supabase, NativeWind. All of it is void. This revision lists the real work against the real codebase.

# 2. Blocked — the whole PRO line

| ID | Title | Owner | Pri | Status |
| --- | --- | --- | --- | --- |
| PRO-001 | Set up a Google Payments merchant account | OWNER | P1 | BLOCKED |
| PRO-002 | Create subscription astroveda_premium_pro_subscription (monthly) | OWNER | P1 | BLOCKED on PRO-001 |
| PRO-003 | Configure PLAY_LICENSE_KEY in .env | OWNER | P1 | BLOCKED on PRO-001 |
| PRO-004 | Server-side purchase verification against the Play Developer API | DEV | P2 | BLOCKED — no backend; do with PRO-003 |

Play Console refuses the Subscriptions page until the merchant account exists. Nothing downstream can move until then, and nothing is purchasable in the meantime, so the client-side-only verification is not currently an exposure.

# 3. Open — owner

| ID | Title | Pri | Note |
| --- | --- | --- | --- |
| OWN-001 | Trademark search for “Revati” at ipindia.gov.in | P2 | Not done |
| OWN-002 | Register revati.app / revati.in and @revatiapp | P3 | Were free; still unregistered |
| OWN-003 | Confirm the Play listing no longer carries the old brand name | P2 | The “without creating an account” claim is now true — the gate is gone |
| OWN-004 | Review Firestore security rules enforce request.auth.uid == uid | P1 | Rules are console-side and not in the repository |
| OWN-005 | Register the debug App Check token for this machine | P3 | Only affects generated answers in debug builds |

# 4. Open — development

| ID | Title | Pri | Note |
| --- | --- | --- | --- |
| CON-001 | Festival dates beyond 14 Nov 2026 | P1 | The list ends there. The screen shows an empty-state line rather than a gap, but the feature stops working for 2027. |
| SEC-001 | Automated dependency scanning | P3 | No CVE scan today |
| SEC-002 | Encrypt the Room database | P3 | Excluded from backup and transfer; exposure needs physical or root access |

# 5. Done — September 2026

| ID | Title | Commit |
| --- | --- | --- |
| AUTH-010 | Remove the sign-in gate; AuthScreen becomes an optional dialog | b0b6469 |
| REL-001 | Bump to versionCode 3 / versionName 1.2 | b0b6469 |
| UI-041 | Guest chip; fix AuthScreen close button; rate dialog brand and language | 4361b91 |
| BRD-002 | Remove www.astroveda.app watermark and AstroVeda widget titles | ee6b35b |
| CAL-006 | Filter past festivals out of “Next 7 Upcoming” | ee6b35b |
| ADS-003 | Interstitials: 90s session delay, 3 min gap, 3 per session | ee6b35b |
| I18N-014 | Fourteen English-only strings; normalise कुंडली/कुण्डली | ee6b35b |
| UI-047 | Daily chart centred and full width; scrolling over it restored | 9bd20ad |
| UI-048 | Planet list degree column stops wrapping | 9bd20ad |
| UI-049 | Replace the Rashifal carousel with a single card | 3ea72fe |
| UI-050 | One CelestialBackground for every tab | c75a00f |
| UI-051 | Recent-search chip shows a name and date, not the stored row | c75a00f |
| UI-052 | Trim the birth-chart form; pickers open on the keyboard | cb70049 |
| UI-053 | Guna Milan Hindi date label fits its field | cb70049 |
| UI-054 | Splash logo stops changing shape between the two splashes | 3a9f10b |
| LEG-002 | Remove the Tele-MANAS helpline from the generated-answer notice | 3a9f10b |
| ICO-001 | Hold the launcher mark inside the adaptive-icon safe zone | 1fa403c |
| I18N-015 | English notification channel names; localised widget picker labels | this release |

# 6. Done — earlier

| Area | What was done |
| --- | --- |
| Astronomy | Meeus-based ephemeris; the correction that fixed 92 wrong Tithis and 71 wrong Nakshatras in a year; EphemerisAccuracyTest pinning eight positions to 0.02° |
| Data | Room migrations replacing destructive fallback; exported schemas; birth data excluded from Auth Backup and device transfer |
| Identity | Rename from AstroVeda to Revati across UI and namespace, applicationId left as published |
| Auth | Play app signing key registered — Google Sign-In had been broken for every real user of the first release |
| Theme | Real light and dark palettes following the system; every screen walked in both |
| Language | The August sweep of 170 hardcoded Hindi strings; language-neutral chart glyph tokens |
| Calendar | Month grid built from the actual month |
| Billing | Price, period and renewal shown before purchase; purchase signature check wired to Play |

# 7. Definition of done

- ./gradlew testDebugUnitTest lintDebug both pass.

- Checked on a real device, in both languages and both themes, for anything touching the UI.

- Anything touching astro/ runs EphemerisAccuracyTest, and re-runs the year-long diff if longitude production changed.

- Nothing user-facing added as a bare string.